Restart from where the network error get

10:40 PM

I have created the detailed Implementation Plan covering the removal of the old custom login/signup system, integration of Clerk <SignIn /> and <SignUp /> styled with EcoGuardian's dark enterprise SaaS branding, configuration of proxy/middleware and server-side layout guards, header/user menu cleanup, and removal of localStorage authentication dependencies.

Please review the plan and approve to begin execution.

Auto-proceeded withImplementation Plan

Unknown: Agent execution terminated due to error.

Implementation Plan

mplementation Plan: Replace Custom Login with Clerk Authentication & Strict RBAC

Remove the old custom email/password and simulated "Demo Access" login system in EcoGuardian, replacing it with the real Clerk authentication UI and session management. Implement role-based post-login redirects and enforce strict server-side and middleware access boundaries for all routes.

User Review Required

IMPORTANT

- All authentication decisions will now come strictly from Clerk (@clerk/nextjs). LocalStorage-based fake authentication, simulated sessions, and 1-click demo credential filling are completely removed.

- Default routes for Clerk authentication will be /login (using <SignIn />) and /signup (using <SignUp />).

- Public access is preserved for / and /verify/[recordId]. An external user scanning a QR code will not be required to log in.

Proposed Changes

Configuration & Environment

[MODIFY] .env.local

- Update Clerk URL configurations:

  - NEXT_PUBLIC_CLERK_SIGN_IN_URL=/login

  - NEXT_PUBLIC_CLERK_SIGN_UP_URL=/signup

  - NEXT_PUBLIC_CLERK_SIGN_IN_FALLBACK_REDIRECT_URL=/post-login

  - NEXT_PUBLIC_CLERK_SIGN_UP_FALLBACK_REDIRECT_URL=/post-login

Middleware / Proxy Layer

[MODIFY] proxy.ts

- Configure clerkMiddleware to:

  - Define public routes: /, /login(.*), /signup(.*), /verify/(.*), /api/verify/(.*), /api/calculate(.*).

  - Redirect authenticated users accessing /login or /signup directly to their role-specific home route (/dashboard, /auditor/dashboard, /admin).

  - Require authentication for protected routes (/dashboard, /upload, /evidence, /findings, /auditor/*, /admin/*, /api/extract). Redirect unauthenticated requests to /login?redirect=....

  - Enforce role-based route access at the proxy layer where session claims are available.

Authentication UI & Routes

[MODIFY] app/login/page.tsx

- Remove custom email/password inputs, demo credentials button row, and localStorage session simulation.

- Render Clerk's <SignIn /> component with routing="path" and path="/login".

- Style Clerk appearance to match EcoGuardian's dark enterprise SaaS aesthetic (zinc-900 surface, zinc-800 borders, emerald-500 accents, rounded-2xl cards).

- Add server-side check: if user is already authenticated, immediately redirect to their role home.

[NEW] app/login/[...rest]/page.tsx

- Support Clerk multi-step authentication sub-routes under /login/* (such as verification code, password reset, SSO callbacks).

[MODIFY] app/signup/page.tsx

- Remove custom registration form and fake user creation.

- Render Clerk's <SignUp /> component with routing="path" and path="/signup".

- Style Clerk appearance with EcoGuardian branding.

- Add server-side check: if user is already authenticated, immediately redirect to their role home.

[NEW] app/signup/[...rest]/page.tsx

- Support Clerk registration sub-routes under /signup/*.

[MODIFY] app/sign-in/[[...sign-in]]/page.tsx

- Redirect to /login for backwards compatibility.

[MODIFY] app/sign-up/[[...sign-up]]/page.tsx

- Redirect to /signup for backwards compatibility.

Layouts & Server-Side Route Protection

[NEW] app/dashboard/layout.tsx

- Server-side guard: Requires authentication. If role is AUDITOR, redirects to /auditor/dashboard.

[NEW] app/upload/layout.tsx

- Server-side guard: Requires role ESG_MANAGER or ADMIN.

[NEW] app/evidence/layout.tsx

- Server-side guard: Requires authenticated user.

[NEW] app/findings/layout.tsx

- Server-side guard: Requires authenticated user.

[MODIFY] app/admin/layout.tsx

- Ensure strict requireAdmin() redirect to /login if unauthenticated and /unauthorized if unauthorized.

[MODIFY] app/auditor/layout.tsx

- Ensure strict requireRole(['AUDITOR', 'ADMIN']).

Components & Client Authentication

[MODIFY] components/UserMenu.tsx

- Show Clerk <UserButton />, user display name, and role badge for authenticated users.

- Remove old fake demo dropdown and profile modal.

- Do NOT show "Sign In" or "Sign Up" when authenticated.

- Only show "Sign In" and "Sign Up" on public pages (/ and /verify/*) when signed out. Return null on /login or /signup.

[MODIFY] components/AuthGuard.tsx

- Refactor to use Clerk's useUser() as source of truth for isLoaded, isSignedIn, and role.

- Remove all localStorage dependencies.

[MODIFY] components/Header.tsx

- Ensure home link routes dynamically based on Clerk role (/admin for Admin, /auditor/dashboard for Auditor, /dashboard for ESG Manager).

[MODIFY] components/Sidebar.tsx

- Ensure role navigation switches dynamically based on Clerk user role.

[MODIFY] app/page.tsx

- Update CTA buttons to use Clerk authentication flows and route cleanly to /login / /signup. Remove "Demo Accounts" pill.

Store & Auth Utilities

[MODIFY] lib/auth.ts

- Remove demoHash and hardcoded password entries (demo123, admin123). Preserve roleLabel and roleBadgeColor.

[MODIFY] lib/auth-store.ts

- Refactor useAuth() to be a client hook powered directly by Clerk (useUser, useClerk).

- Remove AUTH_USER_KEY and localStorage login/logout logic.

- Keep tenant directory inspection helpers for the Admin console.

[MODIFY] app/api/extract/route.ts

- Enforce server-side authentication: return 401 if unauthenticated, 403 if role is not ESG_MANAGER or ADMIN.

Verification Plan

Automated Build & Type Check

- Run npm run build to verify zero TypeScript errors and successful Next.js static/dynamic route generation.

Route & Auth Matrix Verification

- TEST 1: Request /dashboard while unauthenticated -> Redirects to /login with Clerk <SignIn />.

- TEST 2: Request /auditor/dashboard while unauthenticated -> Redirects to /login.

- TEST 3: Request /admin while unauthenticated -> Redirects to /login.

- TEST 4: Request /verify/REC-2026-07-001 while unauthenticated -> Public verification page loads successfully without login prompt.

- TEST 5: Post-login redirect with role ESG_MANAGER -> Routes to /dashboard.

- TEST 6: Post-login redirect with role AUDITOR -> Routes to /auditor/dashboard.

- TEST 7: Post-login redirect with role ADMIN -> Routes to /admin.

- TEST 8: ESG Manager accessing /admin -> Returns 403 / redirects to /unauthorized.

- TEST 9: Auditor accessing /admin -> Returns 403 / redirects to /unauthorized.

- TEST 10: Authenticated user opening /login -> Redirects to role dashboard, login form is never shown.

- Header Check: Authenticated header shows avatar, name, role, <UserButton />, and NO "Sign In" / "Sign Up".

- Public Header Check: Public page / shows "Sign In" / "Sign Up" only when signed out.

IMPORTANT ARCHITECTURAL DECISION:

The purpose of introducing Java is to demonstrate a REAL production-style Java backend, NOT to unnecessarily rewrite or database-enable every piece of portfolio content.

Keep the existing Next.js application exactly where it is unless the current repository structure genuinely requires otherwise.

DO NOT move the existing Next.js project into a new /frontend directory just for organizational purposes.

Add the Spring Boot application as:

/backend

while preserving the existing Next.js root structure.

The final repository should conceptually be:

/

├── existing Next.js application

├── backend/

│   ├── pom.xml

│   └── src/

├── public/

├── app/

├── lib/

├── brain.md

└── README.md

Do not reorganize the existing frontend unnecessarily.

==================================================

JAVA BACKEND SHOULD HAVE REAL PURPOSE

==================================================

Do not create APIs or database tables simply to demonstrate code volume.

The Java backend should provide genuinely useful functionality.

PRIORITY 1 — CONTACT API

Implement:

POST /api/contact

Flow:

Next.js Contact Form

↓

Spring Boot REST API

↓

Controller

↓

DTO + Jakarta Validation

↓

Service

↓

Repository

↓

PostgreSQL

Persist contact submissions in PostgreSQL.

Validate:

- name

- email

- subject

- message

Return clean success/error responses.

==================================================

PRIORITY 2 — HEALTH API

==================================================

Implement:

GET /api/health

Return a simple structured response indicating that the Spring Boot backend is running.

Example:

{

"status": "UP",

"service": "portfolio-api"

}

==================================================

PRIORITY 3 — GITHUB PROJECT SYNC

==================================================

The existing portfolio automatically discovers my public GitHub repositories.

If the current implementation already has GitHub repository discovery, consider moving that backend responsibility into Spring Boot so the architecture becomes:

Next.js

↓

Spring Boot

↓

GitHub API

↓

filter / deduplicate / normalize

↓

project response

↓

Next.js Projects section

This is preferred ONLY if it can be done without destabilizing the existing portfolio.

GitHub filtering rules must remain:

- owner = Nish0178

- public repositories only

- fork = false

- exclude Nishant-Trivedi-Portfolio

- exclude first-contributions / first-contribution

- prevent duplicates with curated projects

Do not expose GitHub credentials to the browser.

Use caching to avoid unnecessary GitHub API requests.

If migrating the existing GitHub implementation would create unnecessary risk, keep the current implementation and document the decision rather than breaking the frontend.

==================================================

STATIC PORTFOLIO CONTENT

==================================================

Do NOT automatically create PostgreSQL tables for:

- hero content

- about content

- skills

- education

- certifications

- experience

unless the existing application genuinely requires these to be dynamically managed.

Static portfolio content can remain in the existing frontend/data layer.

Avoid overengineering.

==================================================

PROJECT DATA

==================================================

Do not destroy the existing curated project registry.

The existing curated projects must remain intact.

GitHub-discovered projects must continue appearing in the same existing Projects section and same ProjectCard component.

If project data is served through Spring Boot, preserve the exact existing frontend rendering and animation.

The backend must not dictate a new UI.

==================================================

FRONTEND CONTRACT

==================================================

Create a clean TypeScript API layer for backend communication.

For example:

lib/api/

├── contact.ts

├── projects.ts

└── health.ts

Do not scatter raw fetch() calls throughout React components.

Existing UI components should call the API abstraction.

The UI must remain visually identical.

==================================================

FAILURE FALLBACK

==================================================

This is a portfolio website, so backend failure must not destroy the entire frontend.

If the Spring Boot API is unavailable:

- existing static/curated project content should remain usable

- the Projects section should gracefully fall back where possible

- contact form should show the existing error state

- no blank page

- no uncaught React errors

- no broken layout

Do not make the entire portfolio dependent on PostgreSQL for static content.

==================================================

SECURITY

==================================================

Use environment variables for:

DB_URL

DB_USERNAME

DB_PASSWORD

FRONTEND_URL

Never hardcode credentials.

Do not commit .env files containing secrets.

Configure CORS using the configured frontend origin.

Do not use allowOrigins("*") in production.

Use Spring Security only where there is an actual security requirement.

Do not add authentication merely for demonstration.

==================================================

BACKEND PACKAGE STRUCTURE

==================================================

Use a clean package structure:

com.nishant.portfolio

├── controller

├── service

├── repository

├── entity

├── dto

├── config

├── exception

└── PortfolioApplication.java

Use:

Controller

↓

Service

↓

Repository

↓

Database

Do not put business logic directly inside controllers.

Do not expose JPA entities directly when DTOs are appropriate.

==================================================

DATABASE

==================================================

Initially create only genuinely required persistent data.

At minimum:

contact_messages

Additional tables should only be introduced if they are actually required by the existing architecture.

Do not create:

skills

education

experience

certifications

tables just to make the database appear larger.

==================================================

TESTING

==================================================

Write meaningful tests for:

- ContactController

- ContactService

- contact validation

- invalid email

- blank required fields

- successful contact persistence

- project retrieval if implemented through Spring Boot

- GitHub filtering/deduplication logic if migrated

- global exception handling

Use:

JUnit

Mockito

Spring Boot Test

==================================================

MOST IMPORTANT UI RULE

==================================================

The existing portfolio frontend is APPROVED.

Do not redesign it.

Do not change:

- Hero

- About

- Projects visual design

- Project stacking animation

- Skills

- Experience

- Education

- Certifications

- Contact UI

- Footer

- Navbar

- typography

- colors

- spacing

- responsive behavior

The Java backend must be integrated BEHIND the existing interface.

From the user's perspective, the portfolio should look and behave the same.

The only visible difference should be that backend-powered functionality now works through the Spring Boot API.

==================================================

FINAL ARCHITECTURE

==================================================

Target:

Browser

│

▼

Next.js + React + TypeScript

│

│ REST

▼

Java 21 + Spring Boot

│

├── Contact Service

├── GitHub Service (if migrated safely)

├── Validation

├── Exception Handling

└── Caching

│

▼

PostgreSQL

Do NOT replace Next.js.

Do NOT convert React into Java.

Do NOT rebuild the UI.

Java is the backend layer.

Next.js remains the frontend layer.

==================================================

DEFINITION OF DONE

==================================================

The project is complete only when:

1. Existing portfolio UI looks the same.

2. Existing animations still work.

3. Projects stacking animation still works.

4. GitHub project discovery still works.

5. Contact form communicates with Spring Boot.

6. Contact submissions persist in PostgreSQL.

7. Validation works server-side.

8. Error handling works.

9. Spring Boot starts successfully.

10. PostgreSQL connects successfully.

11. Tests pass.

12. Next.js builds successfully.

13. No TypeScript errors.

14. No browser console errors.

15. No secrets are committed.

16. README documents the Next.js + Java + PostgreSQL architecture.

17. brain.md is updated with the new backend architecture.

Do not report completion until the actual applications have been run and verified.